## Slide 1: Problem Statement Worksheet (Hypothesis Formation)
1
4
Context
Constraints within solution space
5
2
Criteria for success
Stakeholders to provide key insight
3
6
Scope of solution space
Key data sources
Monalco have increase their manufacturing supplies with ore-crushing technology to meet demands. Unfortunately there have been a higher supply than demand. Monalco decided to focus on streamlining cost such as maintenance expenditure to limit the impact the market changes have on profitability.
The criteria for success is reducing operation cost, and exhibit spending discipline and have a lower break even cost. By having a lower break even cost, they would not risk having such a close margin of $5.
1. Change maintenance into every 3 years instead of 1.
2. Shave off 20% worth of cost over year on ore crusher maintenance.
3. Limit machineries to match profit/cost breakeven.
Excessive Use of Equipment beyond equipment’s limit.
Resistance from the Reliability Engineering Team
OEM Limit of 1 maintenance event at every 50000.
Marketing may shift upward causing machineries to be rebuffered.
Data historian – Information on Iron Ore
Eclipse – Information on Old Work Orders
SAP – Up to date Information
TC3000 DCS – Raw Streaming Data
Ore Crusher System – high level process map outlining how ore crusher system works for individual ore crusher models.
H
D
E
I
P
H
Stakeholder: Chanel Adam – Reliability Engineer.
Jonas Richard – Asset Integrity Manager
Bruce Banner– Maintenance SME
Jane Steere – Principal Maintenance
Fargo Williams– Change Manager
Tara Starr - Maintenance SME
How do I reduce operation cost, lower our break-even and maintain profit in 6 months.
Notes: Hypothesis: Create a Hypothesis with an emphasis on SMART principles. (S – Specific, M – Measurable, A – Achievable, R – Realistic, T – Timebound). If you cannot do this, you do not have a good grasp on the business problem.
Context: With context, we have clearly identified the problem at hand and have elucidated on how our initiative may solve this problem, alongside the commercial implications this will have on the business.
Criteria for Success: Clearly defining the criteria for success ensures that the scope of your work is clearly defined and understood. Otherwise, if this isn’t defined – your work will never end which will result in mismatched expectations.
Scope of Solution Space: Scoping out the solution space ensures that the business initiative is SPECIFIC for a certain segment or area. This prevents solutions that have been developed being scaled and applied for all other business units that the solution may not be responsible or scalable for.
Constraints within Solution Space: Looking forward, what are the foreseeable problems we are likely to encounter? Could this be stakeholder resistance? Could this be we don’t have access to the right data?
Stakeholders to provide key insight: Who are the people I need to speak to, to get the answers I need for my data analysis?
What key data sources are required?
Based off my discussions with the key stakeholders – can we clearly list out all the data sources we need so we can make a highly targeted request as opposed to a scatter-gun approach where we ask for a bit of everything?